# Oct 16, 2026 3:00 PM

Monday and Friday meeting attendance:

Monday: three people

Friday: three people

Quality Checking Process and Implementing it with QC dates etc.

Create tasks for following up with people if they are late (they shouldn’t be but it happens) and redistributing work if needed (with them doing more work the next deliverable)

# Sprint Review and Sprint Retrospective i - Ants

- Features implemented

  - Wrote SRS Document to D1 Standard (Outlined by rubric)

  - Initialized the Codebase

  - Got the codebase running on everybody's computer

- Issues fixed

  - Deliverable 0 Corrections

- Implementation review

  - What went well in the implementation

    - The Deliverable 0 Corrections were all flushed out

  - What problems occurred

    - Certain people did not show up for meetings or had other things going on, which made it hard to communicate with them on what they needed to fix or work on.

  - How problems were solved

    - We were able to ping them on Discord and notify them of what needed to be done, not as productive as doing it in-meeting but still works.

- Changes made

  - SRS Doc - 3.X.X

  - SRS Doc - 4.X.X

- Plans for next sprint (What will be done for the next sprint)

  - Start Deliverable 2

- Sprint Retrospective

  - What went well?

    - Deliverable 0 Corrections, Coordinating tasks

  - What could be improved?

    - We should standardize a system of catching people up if they miss a meeting, this will allow us to be able work more effectively with everybody even if they miss a meeting. Also when using issues we would frequently need to go back to correct missing data in an issue, so having a process to follow when creating issues is a good idea.

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Write out processes for creating Issues | Andrew Bobay | N/A |
| Write out processes for what happens if somebody misses a meeting | Andrew Bobay | N/A |
| Fix Deliverable 1 Issues | ALL | N/A |

# Oct 23, 2026 3:00 PM

# Sprint Review and Sprint Retrospective I - Ants

- Features implemented

  - Updated the SRS to meet the D2 requirements

  - Updated the wiki to include the QC procedure

  - Added templates to the Codebase and added firebase login

  - Got the codebase running on everybody's computer

- Issues fixed

  - Fixed the NFR and FR based on the feedback from Greg

  - Cyril Added his screenshot to meet the D1 requirement

- Implementation review

  - What went well in the implementation

    - Better communication

    - Adding the wiki for QC made the flow of work easier

    - Attendance improved in meetings

  - What problems occurred

    - Certain people did not show up for meetings or had other things going on, which made it hard to communicate with them on what they needed to fix or work on.

  - How problems were solved

    - We were able to ping them on Discord and notify them of what needed to be done, not as productive as doing it in-meeting, but it still works.

- Changes made

  - SRS Doc - 1.2

  - SRS Doc - 1.2.1

- Plans for next sprint (What will be done for the next sprint)

  - Review Deliverable 2 work for completeness

  - Assign tasks for Deliverable 3

- Sprint Retrospective

  - What went well?

    - Communication improved.

    - Team members getting assigned tasks turned in early.

  - What could be improved?

    - Communication about integrating into Collaboraite with Greg.

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Adhering to the QC procedure | Cyril | Kelvin N. |
| One Consolidated Google Doc for all relevant project stuff. | Ryan B. |  |
| Ensuring Equal task delegation | Andrew.B |  |
| Agenda for each meeting | Ryan H. |  |

10-27 team reflection activity

| Challenge | Potential ways to address the challenge |
| --- | --- |
| Ensuring that everyone has enough tasks can be hard at times. The PM shouldn’t be QCing everything, for example. It can sometimes be hard to make sure that tasks are distributed well. | A more organized way to keep track of who has what tasks and who is QCing what. Like a table other than the Kanban board where the team hands out tasks together. |
| Meetings run long, and important aspects are missed. | We need to set time limits for each issue and be clear on what we agree on Create a meeting agenda with times for each part of the agenda, so we get to everything during each meeting and get clear agreement Each member creates a document of things they’d like to discuss during the meeting |
| Overwhelming amounts of information/information scattered | More things in 1 place, documents connected and more easily available A single document or channel that has links to all the documents, issue tracker, github repo, etc., so there is one place to go to, to find and open everything |
| Members missing meetings | In peer review for deliverables, leave honest and truthful feedback for members Updated availability form; everyone accepts events and updates calendar |
| Improving Kanban task creation | Having descriptions in the task + due dates |
| Meeting deadlines | Having a calendar with due dates for different issues. Using the team capacity tab on the github |
| Team members often fail to communicate their availability until shortly before they become unavailable, which causes issues if they haven’t finished their tasks and need them redelegated. | Introduce a requirement that everyone submit their availability for the sprint to a specific channel before the sprint kickoff meeting, and have someone (ex., Co-PM) reach out to anyone who fails to meet that requirement to directly obtain their availability. Same as the team members missing meetings |